## Slide 1: System Analysis and Design
Eighth Edition
Alan Dennis, Barbara Wixom, Roberta M. Roth
Chapter 13
Agile Development Methods

## Slide 2: Objectives
Be able to describe the Agile values and principles expressed in the Agile Manifesto
Be able to explain the benefits organizations gain by using Agile development approaches
Be able to describe the overall structure of the Scrum development approach
Be able to list and explain four key characteristics of Scrum
Be able to describe the roles of product owner, ScrumMaster, and the team in Scrum
Be able to discuss the key unique features of Scrum: sprints, user stories, acceptance criteria, story points, and team velocity

## Slide 3: Objectives Continued
Be able to explain the sprint planning process
Be able to explain the product backlog grooming process
Be able to discuss the purpose and contribution of Scrum’s six distinctive meeting types
Be able to briefly describe other common Agile approaches
Be able to describe the factors that limit the adoption of Agile development approaches in organizations today

## Slide 4: Agile Manifesto Values

## Slide 5: Agile Manifesto Principles
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Businesspeople and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 6: Agile Manifesto Principles Continued
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity—the art of maximizing the amount of work not done—is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 7: Agile Characteristics
Close collaboration between the project team and business experts
Face-to-face communication
Frequent delivery of new, deployable business value
Tight, self-organizing teams
Reduced impact of changes in requirements

## Slide 8: Benefits of Adopting Agile

## Slide 9: Agile Methods in Use

## Slide 10: Scrum
Scrum is an Agile approach that is designed to enable delivery of working software providing the highest business value in the shortest amount of time
It is structured so that the development team rapidly and repeatedly produces actual working software that is ready for inspection in two-week to four-week cycles
Priorities established by the business define the development team’s “to‑do” list
The team self-organizes to determine the best way to deliver the features in response to those priorities.
Every two to four weeks, the team demonstrates real working software

## Slide 11: Overview of Scrum
Ideas for features of the new system are provided by end-users, customers, the development team, and other stakeholders
  These ideas represent the system’s requirements
These items are gathered and managed by the product owner
  Represents the organization’s interests in this project
The product owner develops and manages a prioritized feature list, also called a product backlog, that serves as the development teams’ to-do list
The development cycles in the Scrum development process are called sprints
  One to four weeks

## Slide 12: Overview of Scrum Continued
At the beginning of a sprint, each development team assigned to the project conducts a sprint planning meeting
The feature(s) are refined into a more detailed set of tasks, called the sprint backlog
A standard feature of Scrum is the daily scrum meeting, called a daily standup
At the end of the sprint, potentially shippable software should be produced
As a final aspect of the sprint, the team performs a sprint retrospective on its performance in the just-completed sprint

## Slide 13: Scrum Characteristics
Uses of dedicated, self-organizing teams
The software product development is accomplished in a series of short work cycles, called sprints
The system’s requirements are captured from end-users, customers, and other interested stakeholders in a list called a product backlog
No specific software engineering practices are prescribed in the Scrum methodology

## Slide 14: Scrum Roles
The person designated as product owner is typically a representative of the business area for which the system is being developed
  Holder of business value
  Instrumental in defining the features of the product that will be included in the product backlog
The ScrumMaster is seen as a servant leader, providing guidance in the use of Scrum by the team
  They ensure that the team is fully functional and productive
The development team typically consists of 5–9 people
  The team is free to organize itself as it sees fit and to take on and deliver chunks of work in frequent increments

## Slide 15: Scrum Features
In Scrum, projects make progress through a series of work cycles called sprints
In Scrum, requirements are expressed through user stories
  A large story, termed an epic, is one that may take many weeks or more to implement
  An implementation size story will take days or less to implement
User story refinement is expected as larger stories are broken into smaller sized stories that add more details

## Slide 16: User Stories in the Product Backlog

## Slide 17: Acceptance Criteria
Even implementation size user stories may be lacking in detail
Scrum includes the acceptance criteria feature to provide more detailed requirements
Acceptance criteria, or “conditions of satisfaction” help the team understand the story and set expectations as to when the team can consider something “done”
Good acceptance criteria help the team clarify what should be built before the work starts
Anyone on the Scrum team can write acceptance criteria using input from the team

## Slide 18: User Story and Acceptance Criteria Example

## Slide 19: Story Points
A feature of Scrum is the story point, which is used to measure the size of a story
A story point does not have a precise meaning
The usual practice is to use a range of story points based on a modified Fibonacci sequence
  1, 2, 3, 5, 8, 13, 20, 40, 100
User stories with large story point values are considered epics
  Will need to be broken down into smaller, more detailed user stories over time
The number of story points that a team can successfully complete during a sprint is termed the team velocity

## Slide 20: Definition of Done
Feature is complete
Code is complete
Fully tested
No known defects—fully documented

## Slide 21: Sprint Planning Process

## Slide 22: Illustration of Sprint Planning

## Slide 23: Product Backlog Grooming
Another important and unique process of Scrum is product backlog grooming
During this process, the participants review the product backlog with the intent to refine and improve it
The epics in the backlog may be broken down into smaller, more focused user stories
Another aspect of this process is consideration of technical debt
  This represents a change or improvement to the technical environment of the team that should be done but has been delayed or deferred

## Slide 24: Scrum Meetings

## Slide 25: How Does Scrum End?
One of the challenges of a development approach such as Scrum is determining when the project is finished
This issue is not as straightforward as it sounds
The product owner is responsible for managing the product backlog and judging the value of the features in the backlog
From a practical standpoint, the project sometimes must be terminated because the project budget is exhausted
In other cases, the organization determines that the team needs to be reassigned to a different, higher value project and the project is ended

## Slide 26: Other Types of Agile Methodologies
Crystal Development Methodology
Dynamic Systems Development Methodology
Feature Driven Development
Lean Software Development

## Slide 27: Crystal Development Methodology
The Crystal Development Methodology4 is a lightweight and flexible approach to develop software
Crystal incorporates several essential properties:
  Teamwork is essential to Crystal and team members are encouraged to work on tasks as a team rather than individually
  Communication is considered the most critical aspect of the project. Communication spans both developer–customer interactions and interactions between team members
  Simplicity is stressed in terms of product design, requirements, and other project elements
  Reflection is incorporated so that team members respond, and report as needed; valid reasoning is provided for every action; and work can be revised and reconstructed when necessary
  Frequent adjustments are expected
  Process improvements are performed continuously

## Slide 28: Dynamic Systems Development Methodology
Dynamic Systems Development Methodology (DSDM) is an iterative, incremental approach
It is based on a four-phrase framework:
  Feasibility and business study
  Functional model/prototype iteration
  Design and build iteration
  Implementation
DSDM relies upon direct and frequent collaboration between the developers and users

## Slide 29: Feature Driven Development
Feature Driven Development (FDD) is an Agile framework that organizes software development around completing features
The FDD framework involves:
  Develop an overall model
  Build a features list
  Plan by feature
  Design by feature
  Build by feature

## Slide 30: Lean Software Development
Eliminate everything that is not necessary for completing the project
Build quality into the product from the outset
Improve team knowledge about the project
Commit to rapid development
Plan for fast product delivery
Treat all team members and stakeholders with respect
Optimize the value of the project as a whole

## Slide 31: Factors Affecting the Slow Adoption of Agile
Not enough leadership participation
Inconsistent processes and practices across teams
Organizational culture at odds with Agile values
Inadequate management support and sponsorship
Lack of skills/experience with Agile methods

## Slide 32: Chapter Review
Describe the Agile values and principles expressed in the Agile Manifesto.
Explain the benefits organizations gain by using Agile development approaches.
Describe the overall structure of the Scrum development approach.
List and explain four key characteristics of Scrum.
Describe the roles of product owner, ScrumMaster, and the team in Scrum.

## Slide 33: Chapter Review Continued
Discuss the key unique features of Scrum: sprints, user stories, acceptance criteria, story points, and team velocity.
Explain the sprint planning process.
Explain the product backlog grooming process.
Discuss the purpose and contribution of Scrum’s six distinctive meeting types.
Briefly describe other common Agile approaches.
Describe the factors that limit the adoption of Agile development approaches in organizations today.

## Slide 34: Key Terms
Acceptance criteria
Agile Manifesto
Crystal Development Methodology
Daily standup
Definition of “done”
Dynamic Systems
Development Methodology (DSDM)
Epic
Feature Driven Development (FDD)
Implementation size story
Lean Software Development (LSD)
Mob programming
Paired programming
Product backlog
Product backlog grooming
Product owner
Release planning meeting
Scrum
ScrumMaster
Self-organizing teams
Sprint
Sprint backlog
Sprint Commitment
Sprint planning meeting
Sprint retrospective
Sprint Review (or Demo) meeting
Story point
Team capacity
Team velocity
Technical debt
User stories